This document is the complete specification for the Python-based CadSentinel DWG pipeline.

You (future assistant in a new chat) must treat this document as the authoritative prompt and implement the system phase by phase.

## Table of Contents

- Project Overview

- Phase 0 – Assumptions and Inputs

- Phase 1 – Project Scaffolding and Configuration

- Phase 2 – DWG Ingestion and SHA256 Document ID

- Phase 3 – DWG → DXF Conversion via dwg2dxf

- Phase 4 – DXF Rendering to PDF, PNG, and Thumbnail

- Phase 5 – Calling dwg_to_json and Saving JSON

- Phase 6 – Database Schema and pgvector Integration

- Phase 7 – Embedding Provider and JSON Chunking

- Phase 8 – FastAPI Application and Core Endpoints

- Phase 9 – Synaptic Search and Standards-Based Spell-Check Design

- Phase 10 – End-to-End Pipeline and Testing

- Phase 11 – Future Enhancements and Local Models (Ollama)

- Final Instructions for Implementation

## Project Overview

CadSentinel’s goal is to build a production-grade DWG → JSON → embeddings pipeline that:

- Ingests AutoCAD DWG files.

- Normalizes them through a C++ DWG → JSON tool (dwg_to_json) that uses LibreDWG and a fixed JSON schema (provided separately).

- Produces DXF, PDF, PNG, and thumbnail derivatives for each drawing.

- Computes a stable SHA256-based document ID (same pattern as the “Aura” project) and uses it consistently.

- Stores all artifacts and embeddings in PostgreSQL + pgvector.

- Exposes FastAPI endpoints to support a Vercel v0.app frontend for:

  - File ingestion

  - Search and retrieval

  - “Chat with the drawing”

  - Semantic / “synaptic” search

  - Later: standards-based spell-check of drawings (ASTM and similar).

The C++ program dwg_to_json is already implemented and finalized:

- It emits a stable CadSentinel DWG JSON Format: file, schema_version, header, layers, entities, blocks, summary, title_block, and other fields.

- Treat its JSON output as authoritative.

- Do not propose changes to the C++ code or JSON schema unless a clear, critical missing feature prevents the Python pipeline from functioning.

The Python system will:

- Load a DWG from disk or via FastAPI upload.

- Compute SHA256 over the DWG bytes, lowercase hex, used as document_id.

- Copy DWG into ingested/<document_id>.dwg.

- Use LibreDWG dwg2dxf to create derived/<document_id>.dxf.

- Use a Python DXF library to render:

  - derived/<document_id>.pdf

  - derived/<document_id>.png

  - derived/<document_id>_thumbnail.png

- Call dwg_to_json to produce derived/<document_id>.json.

- Chunk the JSON, generate embeddings (OpenAI first, later local model), and store them in PostgreSQL with pgvector.

- Expose FastAPI endpoints for ingestion, search, chat, and standards-based analysis.

## Phase 0 – Assumptions and Inputs

### Objectives

- Clearly define assumptions, external tools, and configuration.

- Specify directory layout and environment variables.

### External Tools (on system PATH or configurable)

Assume the following are installed and available:

- dwg2dxf from LibreDWG.

- Compiled C++ tool dwg_to_json (the CadSentinel DWG JSON exporter).

### Infrastructure and Services

Assume we have:

- A running PostgreSQL instance.

- pgvector extension installed and enabled in the database.

- An OpenAI API key for ChatGPT and embeddings.

- Later: a running Ollama (or similar) instance for local embeddings and chat.

### Directory Structure

Assume the following directories (relative to project root) or similar:

- ingested/ – for ingested DWG files.

- derived/ – for DXF, PDF, PNG, thumbnail PNG, and JSON files.

- logs/ – for log files (if logging to disk in addition to stdout).

All generated paths and filenames must use the SHA256 hex document_id:

- ingested/<document_id>.dwg

- derived/<document_id>.dxf

- derived/<document_id>.pdf

- derived/<document_id>.png

- derived/<document_id>_thumbnail.png

- derived/<document_id>.json

### Environment Variables

System configuration is driven by environment variables:

- DATABASE_URL

  - Example: postgresql+psycopg://user:password@localhost:5432/cadsentinel

- OPENAI_API_KEY

- INGESTED_DIR – typically ./ingested

- DERIVED_DIR – typically ./derived

- DWG2DXF_PATH – e.g., dwg2dxf

- DWG_TO_JSON_PATH – e.g., ./dwg_to_json

- Optional or later:

  - LOG_LEVEL

  - EMBEDDING_MODEL_NAME

  - OPENAI_API_BASE (if needed)

  - OLLAMA_BASE_URL

  - OLLAMA_EMBEDDING_MODEL

  - OLLAMA_CHAT_MODEL

  - Provider selection flags (for embeddings and chat).

These assumptions must be stated explicitly in code comments and in the README.md.

## Phase 1 – Project Scaffolding and Configuration

### Objectives

- Set up project structure and core configuration.

- Add dependency management, logging, and basic documentation.

### Project Layout

Create a modern Python project layout:

cadsentinel_dwg_pipeline/

├─ pyproject.toml           # or requirements.txt

├─ .env.example

├─ .gitignore

├─ README.md

├─ alembic.ini

├─ alembic/

└─ app/

├─ __init__.py

├─ config.py

├─ logging_config.py

├─ db/

│  ├─ __init__.py

│  ├─ base.py

│  ├─ models.py

│  ├─ session.py

├─ ingestion/

│  ├─ __init__.py

│  ├─ hashing.py

│  ├─ files.py

│  ├─ dwg_to_dxf.py

│  ├─ dxf_render.py

│  ├─ dwg_json.py

├─ embeddings/

│  ├─ __init__.py

│  ├─ provider_base.py

│  ├─ provider_openai.py

│  ├─ chunking.py

├─ services/

│  ├─ __init__.py

│  ├─ drawing_indexer.py

│  ├─ search_service.py

│  ├─ chat_service.py

│  ├─ standards_service.py

├─ api/

│  ├─ __init__.py

│  ├─ main.py

│  ├─ routers/

│  │  ├─ __init__.py

│  │  ├─ ingest.py

│  │  ├─ drawings.py

│  │  ├─ search.py

│  │  ├─ chat.py

│  │  ├─ standards.py

└─ cli/

├─ __init__.py

├─ ingest_cli.py

### Dependencies

Create pyproject.toml or requirements.txt with at least:

- fastapi

- uvicorn[standard]

- sqlalchemy

- alembic

- psycopg[binary] or psycopg2-binary

- python-dotenv

- pydantic

- openai (latest official client)

- pgvector Python integration (such as pgvector or similar)

- DXF/PDF/PNG-related libraries:

  - ezdxf

  - Pillow

  - A rendering backend (for example matplotlib if using ezdxf.addons.drawing).

### .env.example

Create .env.example with keys:

DATABASE_URL=postgresql+psycopg://user:password@localhost:5432/cadsentinel

OPENAI_API_KEY=your_api_key_here

INGESTED_DIR=./ingested

DERIVED_DIR=./derived

DWG2DXF_PATH=dwg2dxf

DWG_TO_JSON_PATH=./dwg_to_json

LOG_LEVEL=INFO

EMBEDDING_MODEL_NAME=text-embedding-3-large

# Future:

# OLLAMA_BASE_URL=http://localhost:11434

# OLLAMA_EMBEDDING_MODEL=some-embedding-model

# OLLAMA_CHAT_MODEL=some-chat-model

# EMBEDDING_PROVIDER=openai

# CHAT_PROVIDER=openai

### config.py

Implement a Pydantic settings class (for example Settings) that:

- Reads environment variables.

- Exposes:

  - database_url

  - openai_api_key

  - ingested_dir

  - derived_dir

  - dwg2dxf_path

  - dwg_to_json_path

  - embedding_model_name

  - Provider selection fields.

- Provides a single get_settings() function with caching.

### logging_config.py

Configure Python logging:

- Log level from LOG_LEVEL env (default INFO).

- Console handler with:

  - Timestamp

  - Level

  - Logger name

  - Message

- Optional file handler targeting logs/ directory.

- Provide a setup_logging() function called at application startup (FastAPI and CLI).

### README.md (initial content)

Document:

- How to create and activate a virtualenv.

- How to install dependencies.

- How to copy .env.example to .env and set values.

- How to initialize Alembic and run migrations.

- How to start FastAPI app with uvicorn app.api.main:app --reload.

## Phase 2 – DWG Ingestion and SHA256 Document ID

### Objectives

- Implement SHA256 hashing to compute document_id.

- Implement ingestion logic that copies DWG to ingested/<document_id>.dwg.

### ingestion/hashing.py

Implement:

from pathlib import Path

import hashlib

def compute_document_id(dwg_path: Path) -> str:

"""

Read the DWG file in binary mode and return a SHA256 hex string.

- Must read the file in chunks (for large files).

- Hex digest must be lowercase.

- Must raise a clear exception if file is missing or cannot be read.

"""

Details:

- Validate dwg_path.exists() and dwg_path.is_file().

- Use a chunk size such as 4 MB.

- Return lowercase hex string.

### ingestion/files.py

Define a dataclass:

from dataclasses import dataclass

from pathlib import Path

@dataclass

class IngestionResult:

document_id: str

ingested_path: Path

original_filename: str

Implement:

def ingest_dwg_file(src_path: Path, ingested_dir: Path) -> IngestionResult:

"""

Compute document_id, copy the DWG to ingested_dir/<document_id>.dwg, and return metadata.

Steps:

- Confirm src_path exists and has .dwg extension.

- Compute document_id using compute_document_id.

- Ensure ingested_dir exists.

- Copy file to ingested_dir / f"{document_id}.dwg".

- Return IngestionResult.

"""

Notes:

- Use shutil.copy2 to preserve metadata where possible.

- Log:

  - Original path

  - document_id

  - Ingested path

### CLI: cli/ingest_cli.py

Create a minimal CLI entrypoint:

- Use argparse or click.

- Accept --dwg PATH or positional DWG path.

- Load settings if needed for INGESTED_DIR.

- Call ingest_dwg_file.

- Print:

  - document_id

  - ingested_path

Example:

python -m app.cli.ingest_cli path/to/file.dwg

### Tests (if test framework is available)

- Test compute_document_id with a small, known file.

- Test ingest_dwg_file copies to correct path and returns expected data.

## Phase 3 – DWG → DXF Conversion via dwg2dxf

### Objectives

- Use LibreDWG dwg2dxf CLI to convert DWG to DXF.

- Persist derived/<document_id>.dxf.

### ingestion/dwg_to_dxf.py

Implement:

from pathlib import Path

def convert_dwg_to_dxf(

ingested_dwg_path: Path,

derived_dir: Path,

dwg2dxf_path: str,

) -> Path:

"""

Run dwg2dxf to convert the DWG file to DXF, returning the path to the DXF file.

Steps:

- Ensure derived_dir exists.

- Infer document_id from DWG filename (strip extension).

- Construct output path: derived_dir / f"{document_id}.dxf".

- Call subprocess.run([...]) with dwg2dxf_path and arguments.

- Capture stdout and stderr.

- Check return code; on error, log stderr and raise exception.

- Return DXF path.

"""

Notes:

- Use subprocess.run with check=False and handle errors manually.

- Log the command run and any stderr.

- Ensure robust path handling.

### CLI Integration

Extend cli/ingest_cli.py:

- After ingestion:

  - Call convert_dwg_to_dxf with ingested_path, DERIVED_DIR, and DWG2DXF_PATH from settings.

- Print the DXF output path.

### README Additions

Document:

- How to install LibreDWG.

- Confirm that dwg2dxf is on PATH or configure DWG2DXF_PATH.

- Example command: dwg2dxf input.dwg -o output.dxf (actual flags may vary; use correct ones).

## Phase 4 – DXF Rendering to PDF, PNG, and Thumbnail

### Objectives

- Render DXF into PDF and PNG.

- Generate a PNG thumbnail from the high-resolution PNG.

### Rendering Approach

Use ezdxf and its drawing addon with a backend such as Matplotlib or Cairo:

- Load DXF with ezdxf.readfile.

- Use ezdxf.addons.drawing to render modelspace to a given backend.

- Control DPI and page size or image size so the full extents are visible.

### ingestion/dxf_render.py

Implement:

from pathlib import Path

def render_dxf_to_pdf(dxf_path: Path, pdf_path: Path, dpi: int = 300) -> None:

"""

Render the DXF file to a high-resolution PDF.

- Load the DXF.

- Use appropriate backend to write PDF.

- Ensure full drawing extents are visible.

"""

def render_dxf_to_png(dxf_path: Path, png_path: Path, dpi: int = 300) -> None:

"""

Render the DXF file to a high-resolution PNG.

- Same considerations as PDF.

- Use white background.

"""

def generate_thumbnail_from_png(

png_path: Path,

thumbnail_path: Path,

max_size: int = 512,

) -> None:

"""

Generate a thumbnail PNG from the high-resolution PNG.

- Open with Pillow.

- Resize preserving aspect ratio.

- Maximum dimension (width or height) is max_size.

- Save as PNG.

"""

Details:

- Choose page/image size so that typical mechanical drawings are readable at 300 DPI.

- Ensure the entire modelspace extents are visible (use DXF extents or a robust fallback).

- Log start and end of each rendering step and the output paths.

### Pipeline Integration

After convert_dwg_to_dxf:

- Infer document_id from DXF filename.

- Generate paths for:

  - pdf_path = derived_dir / f"{document_id}.pdf"

  - png_path = derived_dir / f"{document_id}.png"

  - thumbnail_path = derived_dir / f"{document_id}_thumbnail.png"

- Call:

  - render_dxf_to_pdf(dxf_path, pdf_path)

  - render_dxf_to_png(dxf_path, png_path)

  - generate_thumbnail_from_png(png_path, thumbnail_path)

## Phase 5 – Calling dwg_to_json and Saving JSON

### Objectives

- Use C++ dwg_to_json tool to produce standardized JSON.

- Save JSON as derived/<document_id>.json.

- Validate basic JSON structure.

### ingestion/dwg_json.py

Implement:

from pathlib import Path

def run_dwg_to_json(

ingested_dwg_path: Path,

derived_dir: Path,

dwg_to_json_path: str,

) -> Path:

"""

Call the C++ dwg_to_json tool and save its JSON output to

derived_dir/<document_id>.json.

Steps:

- Infer document_id from DWG filename.

- Construct json_path = derived_dir / f"{document_id}.json".

- Call subprocess.run([dwg_to_json_path, ingested_dwg_path], ...).

- Capture stdout and stderr.

- On non-zero return code:

- Log stderr and raise.

- Parse stdout as JSON in memory:

- Validate that required keys exist:

file, schema_version, header, layers, entities, blocks, summary, title_block.

- Log schema_version and basic counts.

- Write stdout to json_path.

- Return json_path.

"""

Notes:

- The exact CLI arguments for dwg_to_json must match the compiled tool usage (dwg_to_json <input.dwg> or including flags).

- If JSON parsing fails, log and raise a clear exception.

- Do not modify the JSON schema; only read and validate.

### Pipeline Integration

After rendering PDF and PNG:

- Call run_dwg_to_json(ingested_dwg_path, derived_dir, DWG_TO_JSON_PATH).

- Ensure the pipeline ends with:

  - ingested/<document_id>.dwg

  - derived/<document_id>.dxf

  - derived/<document_id>.pdf

  - derived/<document_id>.png

  - derived/<document_id>_thumbnail.png

  - derived/<document_id>.json

## Phase 6 – Database Schema and pgvector Integration

### Objectives

- Define database schema for drawings and chunks.

- Enable pgvector.

- Implement basic persistence.

### SQLAlchemy and Alembic

In db/session.py:

- Create SQLAlchemy engine from DATABASE_URL.

- Create SessionLocal session factory.

In db/base.py:

- Define a shared Base = declarative_base() for models.

### Enable pgvector

Create initial Alembic migration that:

- Executes CREATE EXTENSION IF NOT EXISTS vector;

Use Alembic op.execute in upgrade().

### Models (db/models.py)

Define Drawing model:

- id – primary key (integer or UUID).

- document_id – text, unique.

- original_filename – text.

- ingested_path – text.

- dxf_path – text.

- pdf_path – text.

- png_path – text.

- thumbnail_path – text.

- json_path – text.

- dwg_version – nullable text or integer (from JSON header if available).

- schema_version – text (from JSON schema_version).

- created_at – timezone-aware timestamp (default now).

- updated_at – timezone-aware timestamp (updated on change).

Define DrawingChunk model:

- id – primary key.

- drawing_id – foreign key to Drawing.id.

- chunk_type – text ("full_json", "layer", "entity", "title_block", "summary", and similar).

- label – text (layer name, entity type + index, title block field name).

- source_ref – text (JSON pointer, entity index, or other reference).

- text – text content that was embedded.

- embedding – pgvector column with appropriate dimension.

- metadata – JSONB, storing additional info such as { "layer": "DIMENSIONS", "entity_type": "DIMENSION" }.

Future standards-related models (to design fully in Phase 9):

- StandardsDoc – original standard document metadata.

- StandardsChunk – chunked text and embeddings from standard documents.

### Alembic Migrations

- Generate migrations to create Drawing, DrawingChunk, StandardsDoc, and StandardsChunk (the standards tables can be added in a later migration).

- Ensure embedding columns use VECTOR type with specified dimension.

### Basic CRUD Functions

Implement a module such as db/crud.py with functions:

- create_drawing(session, data) – inserts Drawing.

- get_drawing_by_document_id(session, document_id) – fetches Drawing.

- upsert_drawing(session, document_id, data) – ensures idempotency.

- create_drawing_chunks(session, drawing_id, chunks) – bulk inserts DrawingChunk.

- search_chunks_by_drawing(session, drawing_id, filters) – returns relevant DrawingChunks.

## Phase 7 – Embedding Provider and JSON Chunking

### Objectives

- Abstract embedding provider interface.

- Implement OpenAI-based embedding provider.

- Implement JSON chunking strategy for DWG JSON.

- Implement indexing service to generate chunks and store embeddings.

### embeddings/provider_base.py

Define a protocol or base class:

from typing import Protocol, List

class EmbeddingProvider(Protocol):

def embed_texts(self, texts: list[str]) -> list[list[float]]:

"""

Return one embedding vector per input text.

Implementations must:

- Preserve order of inputs.

- Raise clear exceptions on failure.

"""

### embeddings/provider_openai.py

Implement OpenAIEmbeddingProvider:

- Constructor parameters:

  - model_name: str

  - api_key: str (can be taken from settings).

- embed_texts:

  - Handles batching to avoid exceeding token or rate limits.

  - Calls OpenAI embeddings API.

  - Returns a list of lists of floats.

  - Implements simple retry logic for transient errors.

### embeddings/chunking.py

Implement functions:

from pathlib import Path

from typing import Any

def load_drawing_json(json_path: Path) -> dict:

"""

Load JSON from the given path and return it as a dict.

Raise clear exception on failure.

"""

def generate_chunks_from_drawing_json(data: dict) -> list[dict]:

"""

Convert a DWG JSON structure into a list of chunks.

Each chunk dict has:

{

"chunk_type": str,

"label": str,

"source_ref": str,

"text": str,

"metadata": dict

}

Chunk types include:

- "full_json": entire JSON as a string (for a coarse document-level embedding).

- "summary": JSON 'summary' section.

- "title_block": title block fields and text.

- "layer": per-layer descriptive chunks.

- "entity": individual or grouped entities that contain human-readable text

(TEXT, MTEXT, ATTRIB, dimensions with text, notes).

"""

Suggested chunking strategy (must be explicit in implementation):

- Full JSON chunk:

  - Serialize JSON to a compact string or filtered representation.

- Summary chunk:

  - Use data["summary"] if present, convert to descriptive text.

- Title block chunks:

  - Extract key fields like drawing number, revision, title, author, dates.

  - Create one or several chunks describing title block.

- Layer chunks:

  - For each layer in data["layers"]:

    - Summarize layer name, color, line type, number of entities, whether it contains dimensions, centerlines, annotations.

- Entity chunks:

  - For entities that carry text (TEXT, MTEXT, ATTRIB, dimension notes, leader notes):

    - Build text including entity type, layer, and value.

    - label might be "TEXT#42 on layer NOTES".

    - source_ref might be a JSON pointer or entities[index].

Include relevant metadata:

- For layers: { "layer_name": "...", "entity_count": 123 }

- For entities: { "entity_type": "...", "layer": "...", "index": 42 }

- For title block: { "field": "DRAWING_NUMBER" }

### services/drawing_indexer.py

Implement:

from pathlib import Path

from sqlalchemy.orm import Session

from app.embeddings.provider_base import EmbeddingProvider

def index_drawing(

document_id: str,

json_path: Path,

db_session: Session,

embedding_provider: EmbeddingProvider,

) -> None:

"""

Load the DWG JSON, generate chunks, embed them, and persist to the database.

Steps:

- Load JSON from file.

- Retrieve or create Drawing record for document_id.

- Update json_path, schema_version, dwg_version, and timestamps.

- Generate chunks via generate_chunks_from_drawing_json.

- Extract text fields into a list for embedding.

- Call embedding_provider.embed_texts.

- For each chunk and its embedding:

- Insert a DrawingChunk row with:

drawing_id, chunk_type, label, source_ref, text, embedding, metadata.

- Commit transaction.

- Log:

- Number of chunks created.

- Count per chunk_type.

"""

Notes:

- Ensure idempotency where possible (avoid duplicate chunks for the same drawing and JSON version; may delete previous chunks for a drawing before inserting new ones).

- Handle errors by rolling back and logging.

## Phase 8 – FastAPI Application and Core Endpoints

### Objectives

- Expose pipeline and retrieval functionality via FastAPI.

- Design endpoints that are friendly for a Vercel v0.app frontend.

### api/main.py

Implement:

- Create FastAPI app instance.

- Call setup_logging().

- Initialize settings.

- Include routers:

  - ingest

  - drawings

  - search

  - chat

  - standards

- Configure CORS for frontend origin(s).

Example:

from fastapi import FastAPI

from fastapi.middleware.cors import CORSMiddleware

from app.config import get_settings

from app.logging_config import setup_logging

from app.api.routers import ingest, drawings, search, chat, standards

settings = get_settings()

setup_logging()

app = FastAPI(title="CadSentinel DWG Pipeline")

app.add_middleware(

CORSMiddleware,

allow_origins=[settings.frontend_origin] if hasattr(settings, "frontend_origin") else ["*"],

allow_credentials=True,

allow_methods=["*"],

allow_headers=["*"],

)

app.include_router(ingest.router, prefix="/ingest", tags=["ingest"])

app.include_router(drawings.router, prefix="/drawings", tags=["drawings"])

app.include_router(search.router, prefix="/search", tags=["search"])

app.include_router(chat.router, prefix="/chat", tags=["chat"])

app.include_router(standards.router, prefix="/standards", tags=["standards"])

### Router: api/routers/ingest.py

Endpoint: POST /ingest/dwg

- Request:

  - Multipart form data:

    - file: DWG file upload (UploadFile).

- Behavior:

  - Save uploaded file to a temporary path.

  - Call ingest_dwg_file with INGESTED_DIR.

  - Call convert_dwg_to_dxf.

  - Call render_dxf_to_pdf, render_dxf_to_png, generate_thumbnail_from_png.

  - Call run_dwg_to_json.

  - Call index_drawing.

  - Insert or update Drawing record with:

    - document_id

    - original_filename

    - ingested_path

    - dxf_path

    - pdf_path

    - png_path

    - thumbnail_path

    - json_path

    - dwg_version and schema_version from JSON.

- Response (Pydantic model):

{

"document_id": "sha256hex",

"artifacts": {

"dwg_path": "ingested/<document_id>.dwg",

"dxf_path": "derived/<document_id>.dxf",

"pdf_path": "derived/<document_id>.pdf",

"png_path": "derived/<document_id>.png",

"thumbnail_path": "derived/<document_id>_thumbnail.png",

"json_path": "derived/<document_id>.json"

},

"metadata": {

"original_filename": "original.dwg",

"schema_version": "1.1.0",

"dwg_version": "AC1027",

"layer_count": 12,

"entity_count": 430,

"title_block": {

"drawing_number": "ABC-123",

"title": "Widget",

"revision": "B"

}

}

}

Paths in response may be relative or turned into URLs if behind a static file server.

### Router: api/routers/drawings.py

Endpoints:

- GET /drawings

  - Query params:

    - page: int = 1

    - page_size: int = 20

    - Optional filters (name, date range).

  - Behavior:

    - Paginate Drawing records.

  - Response:

    - List of drawings with:

      - document_id

      - original_filename

      - schema_version

      - created_at

      - thumbnail_url

      - title_block_summary if available.

- GET /drawings/{document_id}

  - Behavior:

    - Fetch Drawing by document_id.

    - Return full metadata and artifact URLs.

  - Response:

    - Everything necessary for frontend detail view:

      - document_id

      - filenames and URLs

      - title block fields

      - summary, counts of layers and entities.

### Router: api/routers/search.py

Endpoint: POST /search/vector

- Request body (Pydantic):

{

"query": "find all drawings with 1/4-20 threads",

"top_k": 10,

"document_id": "optional_document_id",

"chunk_type": "optional_chunk_type",

"filters": {

"metadata.layer_name": "DIMENSIONS"

}

}

- Behavior:

  - Use embedding_provider to embed query.

  - Perform pgvector similarity search over DrawingChunk.embedding.

  - Optionally filter by:

    - document_id

    - chunk_type

    - metadata JSON fields.

- Response:

{

"results": [

{

"score": 0.87,

"document_id": "sha256hex",

"chunk_type": "entity",

"label": "DIMENSION#42 on layer DIMENSIONS",

"text": "1/4-20 UNC-2B THRU",

"metadata": {

"layer": "DIMENSIONS",

"entity_type": "DIMENSION",

"index": 42

}

}

]

}

### Router: api/routers/chat.py

Endpoint: POST /chat/{document_id}

- Request body:

{

"message": "What is the overall length of this shaft?",

"top_k": 10

}

- Behavior:

  - Embed message.

  - Fetch top-k DrawingChunks for that document_id.

  - Load drawing JSON and summary.

  - Build a structured prompt for ChatGPT:

    - Include a short explanation of the context.

    - Include summary and relevant chunks.

    - Instruct the model to answer strictly based on provided information and identify when information is missing.

  - Call OpenAI Chat Completion.

- Response:

{

"answer": "The overall length of the shaft is 150 mm, as indicated by the dimension on layer DIMENSIONS.",

"used_chunks": [

{

"chunk_type": "entity",

"label": "DIMENSION#12 on layer DIMENSIONS",

"text": "150",

"metadata": {

"layer": "DIMENSIONS",

"entity_type": "DIMENSION",

"index": 12

}

}

]

}

### Router: api/routers/standards.py (initial design)

Endpoints (implementation mainly in Phase 9):

- POST /standards/ingest

  - Upload standard document (PDF or plain text).

  - Return standards_doc_id.

- POST /standards/analyze/{document_id}

  - Request body:

    - List of standards_doc_ids.

  - Behavior:

    - Run standards-based analysis (see Phase 9).

  - Response:

    - Structured compliance report.

## Phase 9 – Synaptic Search and Standards-Based Spell-Check Design

### Objectives

- Design richer semantic search over chunks with metadata filters.

- Design ingestion of standards documents.

- Design standards-based compliance analysis (“spell-check”).

### Synaptic (Graph-Style) Search

Goal:

- Enable semantic search that can navigate relationships between layers, entities, title block fields, and drawing structure.

Use DrawingChunk.metadata to store relationships:

- For entities:

- {"layer": "DIMENSIONS", "entity_type": "DIMENSION", "index": 123}

- For layers:

- {"layer_name": "DIMENSIONS", "color": 7, "linetype": "CONTINUOUS"}

- For title block:

- {"field": "DRAWING_NUMBER", "value": "ABC-123"}

Extend services/search_service.py:

- Implement function:

- def vector_search(

- session,

- query_embedding: list[float],

- top_k: int,

- document_id: str | None,

- chunk_type: str | None,

- metadata_filters: dict | None,

- ) -> list[DrawingChunk]:

- """

- Perform a pgvector similarity search with optional metadata and document filters.

- Steps:

- - Build base query over DrawingChunk.

- - Join Drawing if filtering by document_id.

- - Apply metadata filters using JSONB operators.

- - Order by cosine distance or inner product using pgvector functions.

- - Limit to top_k.

- """

- The /search/vector endpoint will call this service.

### Standards Ingestion: StandardsDoc and StandardsChunk

Design StandardsDoc model fields:

- id – primary key.

- name – human-readable name (e.g., "ASTM A123").

- source_path – path to original content or extracted text.

- created_at – timestamp.

Design StandardsChunk model fields:

- id – primary key.

- standards_doc_id – foreign key to StandardsDoc.

- section_id or clause_number – text, such as "4.3" or "Section 5".

- text – text of the clause or paragraph.

- embedding – pgvector.

- metadata – JSONB, such as { "standard": "ASTM A123", "clause": "4.3" }.

### services/standards_service.py

Implement:

- Ingest standards document

- def ingest_standard_document(

- session,

- name: str,

- source_path: Path,

- embedding_provider: EmbeddingProvider,

- ) -> int:

- """

- Ingest a standards document.

- Steps:

- - Load text from source_path (assume plain text or pre-extracted from PDF).

- - Create StandardsDoc entry.

- - Chunk text by headings, clauses, or paragraphs.

- - Embed each chunk.

- - Insert StandardsChunk entries with embeddings and metadata.

- - Return standards_doc_id.

- """

- Standards-based spell-check and compliance

- def analyze_drawing_against_standards(

- session,

- document_id: str,

- standards_doc_ids: list[int],

- embedding_provider: EmbeddingProvider,

- ) -> dict:

- """

- Analyze a drawing for compliance with selected standards.

- Steps:

- - Identify relevant DrawingChunk entries:

- - Textual dimensions

- - GD&T and tolerance notes

- - Thread callouts

- - Materials and finishes

- - For each such chunk:

- - Perform vector search over StandardsChunk embeddings for the given standards_doc_ids.

- - Retrieve top relevant clauses.

- - Build a structured prompt for an LLM:

- - Include drawing text chunk.

- - Include candidate standard clauses.

- - Ask model to:

- - Determine compliance or non-compliance.

- - Suggest corrections if needed.

- - Explain reasoning.

- - Aggregate responses into a structured report:

- - Issues by severity.

- - References to drawing entities/layers.

- - References to standards and clauses.

- - Return the report as a nested dict suitable for JSON.

- """

### /standards/analyze/{document_id} Endpoint

- Request body:

{

"standards_doc_ids": [1, 2]

}

- Response example:

{

"document_id": "sha256hex",

"issues": [

{

"severity": "high",

"category": "thread",

"drawing_ref": {

"chunk_type": "entity",

"label": "DIMENSION#10 on layer DIMENSIONS",

"metadata": {

"entity_type": "DIMENSION",

"layer": "DIMENSIONS",

"index": 10

}

},

"description": "Thread designation 'M10x1.0' is missing tolerance class.",

"suggested_fix": "Specify full thread designation such as 'M10x1.0 - 6H'.",

"standards_refs": [

{

"standards_doc_id": 1,

"clause": "4.3",

"excerpt": "Thread tolerances shall be specified using tolerance classes..."

}

]

}

]

}

## Phase 10 – End-to-End Pipeline and Testing

### Objectives

- Implement a single function for full DWG processing.

- Wire it to /ingest/dwg.

- Describe manual and automated testing approach.

- Ensure logging and observability.

### End-to-End Processing Function

In services/drawing_indexer.py or a new module (for example services/pipeline.py), implement:

from pathlib import Path

from sqlalchemy.orm import Session

from app.config import Settings

from app.embeddings.provider_base import EmbeddingProvider

def process_dwg_file(

src_path: Path,

settings: Settings,

db_session: Session,

embedding_provider: EmbeddingProvider,

) -> str:

"""

End-to-end processing of a DWG file.

Steps:

- Ingest DWG:

- ingest_dwg_file(src_path, settings.ingested_dir)

- Extract document_id and ingested_path.

- Convert to DXF:

- convert_dwg_to_dxf(ingested_path, settings.derived_dir, settings.dwg2dxf_path)

- Render:

- render_dxf_to_pdf(...)

- render_dxf_to_png(...)

- generate_thumbnail_from_png(...)

- Run dwg_to_json:

- run_dwg_to_json(ingested_path, settings.derived_dir, settings.dwg_to_json_path)

- Index drawing:

- index_drawing(document_id, json_path, db_session, embedding_provider)

- Upsert Drawing record with all artifact paths and metadata.

- Return document_id.

"""

### Connecting to FastAPI

- /ingest/dwg must call process_dwg_file using the uploaded file saved to a temporary location.

- After processing, fetch the Drawing record and return the full ingestion response as described in Phase 8.

### Manual Testing

- Ingestion test

  - Use curl or Postman:

  - curl -X POST "http://localhost:8000/ingest/dwg" \

  - -F "file=@./samples/test.dwg"

  - Confirm:

    - document_id returned.

    - Artifacts created in ingested/ and derived/.

- Metadata test

  - GET /drawings/{document_id}

  - Verify paths and metadata.

- Vector search test

  - POST /search/vector with a query targeting known text in the drawing.

  - Confirm returned chunks match expectations.

- Chat test

  - POST /chat/{document_id} with a question like:

    - "What is the overall size of this part?"

  - Verify answer uses chunk context and drawing metadata.

### Automated Tests (if test framework available)

- Use a test DWG and pre-seeded test database.

- Integration tests that:

  - Call process_dwg_file and assert expected artifacts and DB entries.

  - Test /ingest/dwg with TestClient.

  - Test /search/vector and /chat/{document_id} with mocked or simplified embeddings.

### Logging and Observability

- Each major step must log at least:

  - document_id

  - Operation name (ingest, convert, render, json, index)

  - Start and end messages

  - Any errors with stack trace or message

Consider adding:

- Request IDs for API calls.

- Simple timing metrics per step.

## Phase 11 – Future Enhancements and Local Models (Ollama)

### Objectives

- Make embedding and chat providers pluggable.

- Sketch Ollama provider implementations.

- Add configuration flags for provider selection.

- Mention performance and scaling strategies.

### Embedding Provider Abstraction

- Already defined EmbeddingProvider.

- Add OllamaEmbeddingProvider in embeddings/provider_ollama.py:

  - Constructor:

    - base_url

    - model_name

  - embed_texts:

    - Calls local HTTP endpoint such as POST {base_url}/api/embeddings.

    - Returns list of float vectors.

    - Uses settings OLLAMA_BASE_URL and OLLAMA_EMBEDDING_MODEL.

### Chat Provider Abstraction

Create chat_provider_base.py:

from typing import Protocol

class ChatProvider(Protocol):

def chat(self, messages: list[dict]) -> str:

"""

Given a list of messages (role/content), return the assistant's reply.

"""

Implement:

- OpenAIChatProvider using OpenAI Chat API.

- OllamaChatProvider calling local chat endpoint.

Wire chat provider into chat_service.py:

- chat_about_drawing(document_id, user_message, session, chat_provider, embedding_provider)

- /chat/{document_id} endpoint uses configured provider.

### Configuration Switching

In config.py, add:

- embedding_provider_name – "openai" or "ollama".

- chat_provider_name – "openai" or "ollama".

In app initialization:

- Based on settings:

  - Instantiate either OpenAIEmbeddingProvider or OllamaEmbeddingProvider.

  - Instantiate either OpenAIChatProvider or OllamaChatProvider.

- Provide these instances to FastAPI routes via dependency injection.

### Performance and Scaling Notes

- Ingestion must be idempotent:

  - Re-processing the same DWG (same SHA256) should not create duplicate Drawing rows.

  - Use document_id uniqueness and upsert semantics.

- For large volumes:

  - Consider background processing queue (Celery, RQ, or FastAPI BackgroundTasks).

  - /ingest/dwg endpoint may:

    - Accept the file.

    - Store it and schedule pipeline in background.

    - Return a document_id and status.

- Indexing:

  - Batch embeddings to reduce API calls.

  - Use connection pooling for PostgreSQL.

## Final Instructions for Implementation

When this entire Markdown document is pasted into a new chat, you (the assistant in that chat) must:

- Treat this document as the complete specification for the Python-based CadSentinel DWG pipeline.

- Implement the system phase by phase, starting at Phase 1 and moving forward in order:

  - Do not skip phases.

  - For each phase, produce concrete, well-structured Python code.

- For each phase:

  - Provide Python code for the described modules and functions.

  - Provide configuration snippets (for pyproject.toml, .env.example, Alembic migrations as needed).

  - Provide FastAPI route implementations as specified.

  - Provide example CLI commands and HTTP requests for testing.

- Keep the code:

  - Modular and production-minded.

  - Cleanly organized under the directory structure given.

  - Ready to be committed to a GitHub repository.

- Do not modify the C++ dwg_to_json program or its JSON schema unless explicitly instructed later due to missing functionality.

- Always preserve the SHA256-based document_id pattern and the file naming conventions described in this document.

- Avoid using vague placeholders like “etc.” in implementation explanations; describe important steps explicitly.

This completes the specification for the CadSentinel DWG → JSON → Embeddings backend pipeline.

Top of Form

Bottom of Form